CLOUDSERVE SOLUTIONS

# Stage Two: Product Requirements Document

Requirements, priorities, success measures and traceability

Draft prepared from the supplied capstone pack and current implementation. Review and personalize before submission.

Project evidence date: 23 October 2026

# 1. Product objective

Deliver an unattended, auditable support-ticket pipeline that normalizes four channels, classifies intent and urgency, retrieves approved documentation, generates evidence-grounded answers only when safe, and escalates cases needing a person. The first gate is clean-checkout execution over any supplied input file, not a polished chat UI.

# 2. User needs

| User | Need | Success signal |
| --- | --- | --- |
| Customer | Useful, transparent answer for routine documented questions; no invented policy. | Grounded response with citation or clear escalation. |
| Tier One agent | Less search/rewrite work and clear reason when a ticket is escalated. | Source passages and summary attached to escalation. |
| Tier Two engineer | Context about issue, predicted intent, evidence and uncertainty. | Escalation summary is actionable and auditable. |
| Support manager | Reduce response delay without increasing unsafe answers. | Automation/esc escalation metrics plus safety and quality review. |
| Governance reviewer | Explain decisions and reconstruct source evidence. | Persistent log, stable IDs, guardrail outcomes and prompt version. |

# 3. Functional requirements

| ID | Requirement | Priority | Verification |
| --- | --- | --- | --- |
| FR-01 | Normalize email, chat, docs comments and forum tickets into one schema; preserve original text and channel. | Must | A2 / unit tests |
| FR-02 | Predict intent, urgency, confidence and alternatives for each ticket. | Must | A3 / metrics |
| FR-03 | Retrieve ranked passages with stable document and passage IDs and text. | Must | A4 / retrieval test |
| FR-04 | Apply deterministic routing using route confidence, answerability and policy overrides. | Must | A5 / threshold sweep |
| FR-05 | Generate a grounded response with citations to retrieved sources. | Must | A6 / human claim review |
| FR-06 | Block responses with prompt injection, outbound PII or invalid citations. | Must | A7 / guardrail tests |
| FR-07 | Escalate with summary, reason and retrieved sources. | Must | Output inspection |
| FR-08 | Persist decision, confidence, reason, source IDs, guardrails, prompt version and latency. | Must | A8 / reconciliation |
| FR-09 | Process arbitrary input/output paths in one unattended batch. | Must | A1/A9 |
| FR-10 | Write a metrics report automatically. | Must | A10 / metrics.json |
| FR-11 | Continue safely through malformed records, no retrieval, provider timeout and outage. | Must | A11 / fault injection |
| FR-12 | Provide tests and CI. | Must | A12 / pytest and Actions |
| FR-13 | Provide FastAPI and Prometheus endpoints. | Should | API smoke test |
| FR-14 | Support optional ChromaDB + Sentence Transformers backend. | Should | Optional integration test |

# 4. Non-functional requirements

Reliability: one output result per input ticket; failures become escalations rather than silent drops.

Auditability: decisions_logged reconciles with successful log writes.

Safety: evidence insufficiency and policy risk lead to escalation; output PII scanner can block.

Latency: report local processing latency separately from customer first-reply time.

Portability: Python 3.11 recommended, pinned dependencies, offline default, no mandatory API key.

Privacy: do not commit keys or unnecessary customer data; production provider use needs approval.

# 5. Out of scope

Actually sending email or changing customer accounts.

Issuing refunds, deleting data, rotating production credentials, or making compliance commitments.

Claiming first-contact resolution without ticket outcome data.

Production multi-tenant deployment without authentication and security hardening.

# 6. Targets and current baseline

| Measure | Target from framework | Current evidence / status |
| --- | --- | --- |
| Automation / escalation | Escalation ≤30% target | Validation: 40% auto / 60% escalation; target not met. |
| Auto-response precision | ≥85% target | Validation threshold sweep: 84.38% at 0.60/0.60; close but below target. |
| Retrieval hit rate | ≥95% citation accuracy target | Retrieval hit rate 94.34% among 53 labelled answerable cases; not equivalent to claim-level citation accuracy. |
| p95 latency | <3 seconds | Offline local p95 13.56 ms; hosted LLM latency not measured in this run. |
| Hallucination rate | ≤5% | Not established; requires two-reviewer claim-level audit of ≥50 responses. |
| CSAT/FCR | FCR ≥60%, CSAT ≥4/5 | Historical validation fields: FCR 46.25%, CSAT 2.60/5; not caused by this pipeline. |

# 7. Assumptions to validate

The provided 29 articles are the authoritative capstone corpus.

Validation labels are reliable enough to guide thresholds but not to establish real-world performance.

Hidden evaluation runs in a clean environment and may not have network access.

Customer text sent to a hosted model requires separate privacy approval.