CLOUDSERVE SOLUTIONS

# Stage Five: PRD Revision Log

Evidence-driven changes during implementation

Draft prepared from the supplied capstone pack and current implementation. Review and personalize before submission.

Project evidence date: 23 October 2026

Revision evidence date: 23 October 2026. Review and personalize before submission.

# 1. Revision summary

The initial assumption was that a route-confidence threshold and the presence of a retrieved document would be enough. The first run showed that relevant-looking passages may not answer the ticket. The implementation therefore added a supervised documentation-answerability classifier, sigmoid calibration, explicit policy overrides, passage text in output, and a validation-only threshold sweep.

# 2. Changes

| Requirement | Before | After | Trigger/evidence |
| --- | --- | --- | --- |
| FR-03 retrieval | Return source IDs for top passages. | Return stable document and passage IDs, score and passage text. | Assessors must be able to verify citations against actual retrieved text. |
| FR-04 routing | Fixed route confidence threshold only. | Route confidence + documentation-answerability threshold + deterministic high-risk overrides. | 0.80 route threshold auto-responded to only 7/80 validation tickets; threshold sweep showed measurable trade-off. |
| FR-05 generation | Citation existence treated as a basic check. | Citation IDs must resolve to retrieved docs; outbound PII and prompt injection can block; human claim audit still required. | Source-ID validity is not semantic entailment. |
| FR-07 escalation | Return a generic escalation. | Attach plain-language reason, summary and retrieved source references. | Tier Two transcript says escalations often lack context and repeat questions. |
| FR-09 outage handling | Provider expected to be available. | OpenRouter is optional; timeout/outage falls back to evidence template; per-ticket failures become escalations. | Free-tier limits and hidden evaluation network conditions are uncertain. |
| Outcome metrics | Automation used as resolution proxy. | Report automation separately from historical FCR, resolution time and CSAT. | A returned answer is not proof of resolution. |

# 3. Measured validation result

| Metric | Measured value | Interpretation |
| --- | --- | --- |
| Processed/logged | 80/80 | No silent drop in this run. |
| Auto / escalated | 32 (40%) / 48 (60%) | Escalation target ≤30% not met. |
| Auto-decision precision / recall | 84.38% / 56.25% | Close to 85% precision target; conservative coverage trade-off. |
| Route classifier accuracy | 78.75% | Before final route/answerability gates. |
| Answerability accuracy | 76.25% | False positives and avoidable escalations remain. |
| Retrieval hit rate | 94.34% on 53 labelled answerable tickets | Near but not equivalent to ≥95% claim-level citation accuracy. |
| Offline p95 latency | 13.56 ms | Local pipeline time, not hosted-model response time. |
| Historical FCR / CSAT | 46.25% / 2.60 out of 5 | Supplied historical data, not measured impact of this system. |

# 4. Assumptions that changed

A top-ranked passage does not necessarily mean the ticket is answerable; add a separate answerability gate.

A fixed high confidence threshold can make the system technically safe but operationally unhelpful; select thresholds from validation and show the trade-off.

An LLM or vector database must not be required for the grading gate; offline deterministic fallbacks are essential.

Source IDs alone are insufficient to audit claims; include passage text and require human claim-level review.

# 5. Outstanding items

Run the hidden 120-ticket set only when the assessor authorizes it; do not tune on its contents.

Complete a two-reviewer audit of at least 50 responses and report agreement.

Record actual effort hours in the effort log; estimates in the sprint plan are not actual hours.

Record the student’s own demo video and complete the final report declaration.